SPLYNTRA

MVP Scope & Plan

The 6-Month Wedge: Unified Observability + Security for AI Agents

| Field | Value |
| --- | --- |
| Product | Splyntra |
| Document | MVP Scope & Plan |
| Wedge | Observability + Security (one pipeline) |
| Timeframe | First 6 months |
| Version | 1.0 (Draft for Review) |
| Date | June 2026 |

# Contents

# 1. MVP Thesis

The MVP is not the platform. It is the smallest sharp thing that earns developer adoption. Splyntra wins by doing one thing exceptionally well, not five things adequately. The wedge is a single, unified experience: see what an agent did and whether it was safe, in one view.

One-line scope. Install an SDK, run your agent, and within minutes see a complete execution trace — annotated with a risk score for leaked secrets, exposed PII, and suspected prompt injection.

Why observability and security together. They are not two products in the MVP — they are one pipeline. Splyntra already captures every trace, tool call, and payload; the security detectors simply run over that same stream and attach a risk score to each trace. One ingestion path, one data model, one dashboard. The combined view is the differentiator: pure observability tools do not flag risk, and pure security tools do not show execution. Splyntra shows both.

The north-star metric for the MVP is time to first trace, not feature count. If a developer can install, instrument, run, and see a trace in under five minutes, adoption follows. If onboarding requires setup and config, no number of features will compensate.

# 2. MVP Goals & Success Criteria

| Goal | Target | Why |
| --- | --- | --- |
| Time to first trace | < 5 min (hard ceiling 10 min) | Activation is the whole game for OSS adoption. |
| Activation rate | Majority of installs connect ≥1 integration and view a trace | Proves the wedge delivers value, not just downloads. |
| Unified value | Every trace shows execution + risk score in one view | This is the differentiator vs single-category tools. |
| Detector trust | Secrets/PII shipped reliable; injection in clearly-labeled beta | A security tool that cries wolf loses trust fast. |
| Footprint | Self-hostable OSS core; one-line install | Removes friction; drives bottom-up adoption. |

# 3. MVP Target User

The MVP deliberately serves one persona well rather than many partially.

- Primary: the AI / agent engineer building production agents on a major framework, who today debugs blind and worries about cost and leakage.

Enterprise buyers (security leaders, compliance, platform owners) are intentionally not the MVP audience. They are reached later, once bottom-up usage exists, via the governance and identity expansion.

# 4. In Scope — The Lean Broad MVP

Seven shipped capabilities sitting on one shared spine. Breadth is affordable only because everything rides a single pipeline and a single data model.

## 4.1 Shared Spine (foundation)

| Spine Component | MVP Scope |
| --- | --- |
| Agent SDK | One install + one line to instrument. 1–2 framework integrations only (see §8). |
| Event Collector & Pipeline | Authenticated ingestion → streaming → storage. One path serves both observability and security. |
| Dashboard | Projects + the trace viewer. The viewer is the product and gets disproportionate polish. |

## 4.2 Shipped Capabilities (7)

| # | Capability | Pillar | Notes |
| --- | --- | --- | --- |
| 1 | Execution tracing | Observability | Full nested trace: agent steps, LLM calls, tool calls. |
| 2 | Agent replay | Observability | Reconstruct any run step-by-step for debugging. |
| 3 | Cost analytics | Observability | Token/cost per run, model, project. Cheap once traces exist. |
| 4 | Secret detection | Security | API keys, JWTs, cloud creds, DB passwords. Ship reliable. |
| 5 | PII detection | Security | Email, phone, address, ID numbers. Ship reliable. |
| 6 | Prompt-injection detection | Security | Heuristic; ships clearly labeled BETA (see §7). |
| 7 | Unified trace + risk view | Both | Each trace carries a risk score. The core differentiator. |

# 5. Explicitly Out of Scope

What you cut to afford a quality “both” MVP matters as much as what you keep. The single biggest scope reduction is dropping evaluation.

| Deferred | When | Rationale |
| --- | --- | --- |
| Evaluation framework | Fast-follow #1 | Biggest single cut. Reuses trace data, so it slots in cleanly after launch. |
| Extra integrations (3rd, 4th) | Post-launch, demand-driven | Each integration is permanent maintenance and surface area. |
| Deep metrics / analytics | Incremental | Keep metrics thin in v1; expand once the trace viewer lands. |
| Activity ledger | Enterprise phase | Audit/compliance is an enterprise pull, not an adoption driver. |
| Delegation engine | Enterprise phase | Permissions, spend controls, approvals come with governance. |
| Policy engine (RBAC/ABAC/ReBAC) | Enterprise phase | Authorization is a later, enterprise-grade concern. |
| Agent identity | Long-term moat | Highest value, built once real usage and trust exist. |

# 6. The Differentiator: Unified Trace + Risk

The MVP’s defensibility is the integrated experience, not any single feature. Opening a trace shows execution and safety side by side.

Trace  tr_8f3...   workflow: wf_refund   agent: support_agent
  status: ok        latency: 1.2s        cost: $0.004
  RISK SCORE: 72  (HIGH)
    - secret_detected:  AWS key in tool input        [reliable]
    - pii_detected:     customer email in prompt      [reliable]
    - injection_suspect: instruction override pattern  [beta]
  steps:
    1. llm_call    plan refund            220ms
    2. tool_call   crm.read               412ms
    3. tool_call   payments.refund        680ms   <- flagged

Observability answers “what did it do?” Security answers “was it safe?” Splyntra answers both on the same screen, from the same data — which neither a pure tracing tool nor a pure guardrail tool can do.

# 7. Detector Precision Policy

Precision is a release gate, not a nice-to-have. A security tool that produces false alarms loses trust faster than one missing a feature. The three detectors are therefore held to different bars in the MVP.

| Detector | Difficulty | MVP Bar |
| --- | --- | --- |
| Secret detection | Known formats / patterns | Ship as reliable. High-precision, GA quality. |
| PII detection | Largely known formats | Ship as reliable. High-precision, GA quality. |
| Prompt-injection detection | Fuzzy, false-positive-prone | Ship as BETA. Labeled, tunable, non-blocking by default. |

- Injection detection is clearly labeled beta in the UI and never auto-blocks in the MVP — it informs, it does not enforce.

- Secrets and PII detection must meet a precision threshold before launch; missing the threshold blocks the release of that detector, not the whole product.

# 8. MVP Technical Scope

A deliberately lean version of the full architecture: one pipeline feeding both observability and security, with enterprise infrastructure deferred.

## 8.1 Build

- Agent SDK (Python + TypeScript) with adapters for the launch frameworks.

- Event Collector API: auth, validation, tenant enrichment, early redaction hooks.

- Streaming + storage foundation (durable buffer → columnar trace store + relational metadata).

- Tracing, replay, and cost analytics over the captured stream.

- Security detectors (secret, PII, injection) running as stream processors that write a risk score onto each trace.

- Dashboard: projects, the unified trace + risk viewer, and basic alerts.

## 8.2 Launch Integrations (key open decision)

Ship 1–2 integrations, not 4. Pick where your target community actually lives — this is the single decision that most affects adoption. Recommended default: start with the two largest-community frameworks among LangGraph, OpenAI Agents, CrewAI, and Dify, and add the rest demand-driven post-launch.

## 8.3 Defer (infrastructure)

- Identity registry & credentials, delegation engine, policy engine.

- Immutable activity ledger and full compliance tooling.

- Single-tenant / in-VPC enterprise deployment (managed cloud + self-host only at MVP).

# 9. Six-Month Phasing

| Month | Focus | Outcome |
| --- | --- | --- |
| Month 1 | SDK + collector + pipeline; integration #1 | Raw traces captured end-to-end from a real agent. |
| Month 2 | Trace viewer + replay; integration #2 | Developers can see and replay runs in the dashboard. |
| Month 3 | Cost analytics; projects; basic alerts | Observability wedge complete and useful on its own. |
| Month 4 | Secret + PII detection → risk scores on traces | Reliable security signal layered onto every trace. |
| Month 5 | Unified trace+risk view; injection (beta); tuning | The differentiated experience comes together. |
| Month 6 | Hardening, docs, onboarding polish, beta → OSS launch | Time-to-first-trace under target; public launch. |

# 10. MVP Risks & Guardrails

| Risk | Guardrail |
| --- | --- |
| Scope creep back toward eval / governance | Hard scope freeze; eval is fast-follow #1, not MVP. |
| Injection false positives erode trust | Beta label + non-blocking + precision tuning before promotion. |
| Too many integrations dilute quality | Cap at 2 for launch; rest are demand-driven. |
| Time-to-first-trace slips | Treat it as a launch-blocking metric, not a nice-to-have. |
| Capturing sensitive payloads | Redaction-by-default; prefer metadata over raw payloads. |
| “Both” becomes two half-products | Enforce one pipeline / one data model / one view; no separate silos. |

# 11. Definition of Done (Launch Criteria)

The MVP is ready to launch when all of the following are true:

- A developer can go from install to first trace in under five minutes on a supported framework.

- Every trace displays execution detail and a risk score in one unified view.

- Secret and PII detection meet the precision threshold; injection detection ships labeled beta.

- Cost analytics are visible per run, model, and project.

- Self-host (Docker) and managed cloud both work from the same codebase.

- Onboarding docs and a quickstart exist; redaction-by-default is on.